## Slide 1
Project-Work
Team 14 I-Z
3rd sprint release + total sprint process
Mariniello Alessandro, Rabasca Dario, Spinelli Gianluigi, Zito Adamo
1

## Slide 2
Contents
What we’re covering
3
1
7
5
2
4
6
8
start
finish
3rd sprint release
Updated product backlog
Sprint review report
UML
Sprint
backlog
Project burndown chart
Sprint retrospective report
Scrum Process
2

## Slide 3
3rd sprint release
3
Demo live!

## Slide 4
Sprint backlog
Available on Trello.com
Actual velocity: 32
Estimated velocity:
27
4

## Slide 5
Updated Product backlog
5
We paid off technical debts
We fixed last sprint bugs
Grooming

## Slide 6
6
Project Burndown Chart
Chart: 

## Slide 7
7
Sprint review report
01
02
Issues discovered implementing/examining the release
Issues with the Product Backlog
Technical Debt:
Factory not implemented
In the model only one shape at a time is selected
03
Available on our git repository

## Slide 8
8
Sprint retrospective

## Slide 9
9
Architecture & UML
Let’s have a look of how we designed our software…

## Slide 10
10
MVC (Model singleton)

## Slide 11
11
Command

## Slide 12
12
Tool (State)

## Slide 13
13
Pre game phase
Planning
High level design architecture
Product backlog
1st sprint backlog
1 week Sprint
1st Sprint Review
1st Sprint Retrospective
Basic functionalities
Sprint goal
Daily
Sprint meeting
Game phase
1st sprint
Effort [estimated=21, done=26]
Bugs: No bugs
Technical Debt: need to implement a Model class
(improving MVC)
Sprint review report
Sprint review report

## Slide 14
Scrum process
14
Game phase
Product backlog
2nd sprint backlog
1 week Sprint
2nd Sprint Review
2nd Sprint Retrospective
Moving a shape, deleting, copy, cut, paste, undo, overlapping
Sprint goal
Daily
Sprint meeting
2nd sprint
Project velocity
Estimated: 29
Done: 26
Bugs:
undo with drawing Window
Binding stroke and fill color of the select shape
Techincal Debts:
Drag and drop event conflict
All commands implement the Command interface
All tools implement the Tool interface
Sprint review report
Sprint review report

## Slide 15
Scrum process
15
Game phase
Product backlog
3rd sprint backlog
1 week Sprint
3rd Sprint Review
3rd Sprint Retrospective
Adding polygons, zoom, modify color and shape, grid
Sprint goal
Daily
Sprint meeting
3rd sprint
Project velocity
Estimated: 27
Done: 32
Bugs:
Grid disappearing
Increasing bounding box on every click
Drawing window being selected
Moving and drawing conflicts
MoveCommand doesn’t save a backup
Still drawing a polygon and showing a
context menu after right click
Techincal Debts:
Factory
In the Model only one shape
at a time is selected
Sprint review report
Sprint review report

## Slide 16
Any questions?
Thank you!
16